**CHANGE MANAGEMENT PLAN**

**Escalation Straight-Up (ESU):  
An Escalation Management Module for Taal Vista Hotel**

**Prepared by:**

|  |  |
| --- | --- |
| Alanis Watz Alconcel | Project Manager |
| Matthew Arnold Alabado | Project Researcher |
| Samantha Nicole Balubal | Database Analyst |
| Rachel Anne Brillantes | Project Web Developer |
| Kathrine Danielle Burton | Project Researcher |
| Engel-Jan Pamittan | Project Mobile Developer |

**Asia Pacific College**

**3 Humabon Place, Brgy. Magallanes**

**Makati City**

**November 27, 2017**

# INTRODUCTION

Since change is inevitable in any kind of project, it is important to have Change Management Plan to ensure that any change on the project is well-managed, communicated to all stakeholders and stays within the project scope.

The Change Management Plan was created for Hotel Escalation Management Module to show the following:

* The approach that the project team will going to use in managing change throughout the project’s lifecycle
* Definition of change
* Purpose of having a change control board and their roles
* Roles and responsibilities of the project team members throughout the change management process
* Overall change management process

Any member of the project team is expected to submit or request any changes to the Hotel Escalation Management Module in accordance with the change management process that is included in the document.

# CHANGE MANAGEMENT APPROACH

The change management approach ensures that all proposed changes for Hotel Escalation Management Module are defined by the project team, reviewed by the project manager and agreed upon among the members of the team. This approach also ensures to properly implement the approved changes within the scope of the project to deliver an acceptable change management plan.

The change management approach consists of the following:

* Ensure changes requested were within the scope of the project
* Determine if request for change is necessary for the project
* Determine how the change will be implemented
* Manage the change if it will be implemented

Change management process ensures that the change management approach is followed in managing all changes. By using this approach, the project team will be able to prevent or lessen unnecessary change from occurring and allows them to focus on what changes will be beneficial within the scope of the project.